Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | ShopEZ – MERN Stack E-Commerce Platform |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register an account using email and password. | 3 | High | Karthik |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in securely to the application. | 2 | High | Karthik |
| Sprint-1 | Authentication | USN-3 | As a user, I can log out of the application. | 1 | Medium | Karthik |
| Sprint-2 | Product Management | USN-4 | As a user, I can view all available products. | 3 | High | Karthik |
| Sprint-2 | Product Management | USN-5 | As a user, I can search products by name. | 2 | High | Karthik |
| Sprint-3 | Shopping Cart | USN-7 | As a user, I can add products to cart. | 3 | High | Karthik |
| Sprint-3 | Shopping Cart | USN-9 | As a user, I can remove products from cart. | 2 | High | Karthik |
| Sprint-4 | Orders | USN-10 | As a user, I can place orders from the cart. | 3 | High | Karthik |
| Sprint-4 | Admin Dashboard | USN-12 | As an admin, I can edit and delete products. | 3 | High | Karthik |
| Sprint-4 | Product Images | USN-13 | As an admin, I can upload product image URLs. | 2 | Medium | Karthik |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 24 May 2026 | 29 May 2026 | 6 | 29 May 2026 |
| Sprint-2 | 7 | 6 Days | 30 May 2026 | 04 June 2026 | 7 | 04 June 2026 |
| Sprint-3 | 7 | 6 Days | 05 June 2026 | 10 June 2026 | 7 | 10 June 2026 |
| Sprint-4 | 11 | 6 Days | 11 June 2026 | 16 June 2026 | 11 | 16 June 2026 |

Velocity:

33

Burndown Chart: